WBS Dictionary (Hierarchical Structure)

# 1.0 AI-Powered Customer Intelligence Transformation Project

# 1.1 Project Initiation

1.1.1 Develop Project Charter

1.1.2 Identify Stakeholders

1.1.3 Obtain Project Approval(Milestone)

# 1.2 Project Planning

1.2.1 Develop Project Management Plan

1.2.2 Create Stakeholder Register

1.2.3 Develop Risk Register

1.2.4 Prepare Communication Plan

1.2.5 Create Work Breakdown Structure

# 1.3 Requirements Analysis

1.3.1 Gather Business Requirements

1.3.2 Analyze Customer Data Sources

1.3.3 Define Functional Requirements

1.3.4 Approve Requirements(Milestone)

# 1.4 Solution Design

1.4.1 Design AI Architecture

1.4.2 Design Database Structure

1.4.3 Quality Review

1.4.4 Review and Approve Solution Design(Milestone)

# 1.5 AI Solution Development

1.5.1 Prepare Customer Data

1.5.2 Clean Customer Data

1.5.3 Develop AI Model

1.5.4 Validate AI Model

1.5.5 Build Customer Intelligence Dashboard

1.5.6 Integrate Existing Systems

# 1.6 Testing

1.6.1 Unit Testing

1.6.2 Integration Testing

1.6.3 User Acceptance Testing (UAT)

1.6.4 Resolve Defects

1.6.5 Testing Sign-off (Milestone)

# 1.7 Deployment

1.7.1 Prepare Production Environment

1.7.2 Deploy AI Solution

1.7.3 Verify Production Deployment

1.7.4 Conduct User Training

1.7.5 Go-Live Approval (Milestone)

# 1.8 Project Closure

1.8.1 Final Project Review

1.8.2 Obtain Client Sign-off

1.8.3 Document Lessons Learned

1.8.4 Close Project

Visual WBS

WBS Dictionary

| WBS Code | Phase | Main Deliverable |
| --- | --- | --- |
| 1.1 | Project Initiation | Approved Project Charter. |
| 1.2 | Project Planning | Project Management Plan. |
| 1.3 | Requirements Analysis | Approved Requirements. |
| 1.4 | Solution Design | Approved AI Solution Design. |
| 1.5 | AI Solution Development | AI Customer Intelligence System. |
| 1.6 | Testing | Tested and Approved System. |
| 1.7 | Deployment | Live AI Solution. |
| 1.8 | Project Closure | Project Closure Report. |