HealthConnect Week 7 Project Summary

Project Management Track — Week 7

Project: HealthConnect Clinic Experience Lab
Project Title: Improving Patient Appointment Attendance and Healthcare Support Using Data and AI

Status: Overall Project Readiness — CONDITIONAL

The following summary captures the Week 7 testing/refinement position without duplicating the full coordination report.

1. What we planned to test.

Week 7 planned evidence-based testing across Project Management, Data Analytics, Data Science, ML Engineering and Generative AI, followed by refinement, retesting and readiness assessment.

2. What we actually tested.

The verified activity was the Data Analytics → Project Management validation of No-Show Rate by Previous No-Show Group using the underlying Power BI data/calculations.

3. Most important testing results.

The expected and actual rates matched: 43.5% for 0 previous no-shows, 54.8% for 1–2, and 68.8% for 3+. The underlying totals were 5,000 appointments and 2,423 no-shows. Result: PASS.

4. Issues or weaknesses identified.

No calculation inconsistency was identified in the tested KPI. The main Week 7 weakness is incomplete technical evidence for Data Science, ML Engineering and Generative AI, plus the absence of verified end-to-end validation evidence.

5. Improvements/refinements made.

No numerical correction was made. The refinement was to document the validation evidence, preserve the supported finding, and strengthen evidence-based status control.

6. Retesting results.

The validated Data Analytics output remained consistent after verification. No corrective retest was required for that KPI; other retesting remains dependent on outstanding evidence.

7. Track(s) collaborated with.

Data Analytics and Project Management.

8. What was tested collaboratively.

The relationship between previous no-show history and subsequent no-show rate, specifically the grouped KPI used in the Week 6 finding.

9. What changed as a result.

No numerical value changed. The project gained documented validation evidence confirming that the tested KPI can be carried forward.

10. Key findings/validation outcomes.

The supplied underlying data supports the three expected grouped rates. The validation therefore confirms the Week 6 finding for this tested KPI without extending that conclusion to untested components.

11. Major challenges.

Coordinating readiness while distinguishing actual technical evidence from planned or expected outputs; maintaining open dependencies where evidence has not yet been supplied.

12. Important decisions.

Use evidence-based statuses; record the Data Analytics validation as PASS; do not invent an issue where a test passed; keep other technical readiness conditional; address outstanding testing dependencies before Week 8 final integration.

13. Remaining limitations.

The tested KPI is component-level evidence only. Technical results for Data Science, ML Engineering and Generative AI, including applicable GenAI safety/reliability evidence, remain unverified.

14. Remaining issues/dependencies.

Outstanding technical testing evidence and full end-to-end validation remain open dependencies for final readiness.

15. PM contribution to the overall HealthConnect project.

PM provided structured testing coordination, issue/dependency tracking, risk and decision updates, evidence governance, cross-track validation documentation and a conditional Week 8 readiness gate.

16. What must be completed before Week 8.

Obtain and verify outstanding Data Science, ML Engineering and Generative AI evidence; close or manage cross-track dependencies; complete end-to-end validation; finalize integrated documentation and presentation evidence.

# Key Verified Evidence

| Previous No Show Group | Total Appointment | No Show Appointment | No Show Rate |
| --- | --- | --- | --- |
| 0 | 2,921 | 1,271 | 43.5% |
| 1–2 | 1,986 | 1,088 | 54.8% |
| 3+ | 93 | 64 | 68.8% |
| Total | 5,000 | 2,423 | 48.5% |

Evidence status: PASS for the tested Data Analytics KPI. Overall HealthConnect project readiness remains CONDITIONAL because other required technical evidence and end-to-end validation are still pending.