Felix OKafor

AI-Powered Customer Intelligence Transformation Project

Project Execution Strategy

Week 2 – Project Management Internship Programme

Version 1.0

Project Execution Strategy

1. Introduction

The AI-Powered Customer Intelligence Transformation Project will be executed through a structured and controlled approach to ensure that the solution is delivered within the approved scope, schedule, resources, and budget.

The project will move through defined phases, beginning with project initiation and requirements gathering, followed by data preparation, database development, AI model development, dashboard development, testing, deployment, training, and final handover.

The approved project schedule contains 35 activities, with dependencies and milestones used to control the sequence of work. The Project Manager will coordinate the project team and monitor progress throughout execution.

2. Project Execution Approach

The project will be executed using a phased approach. Each phase will have specific activities, responsible resources, and expected outputs.

The main execution phases are:

- Project Initiation and Requirements

- Data Preparation

- Database and Technical Development

- AI Model Development

- Dashboard and Solution Development

- Testing and User Acceptance

- Deployment and Implementation

- Training, Handover and Project Closure

Activities will be completed according to their dependencies. Tasks on the Critical Path will receive close monitoring because delays to these activities could directly affect the project completion date.

The Project Manager will coordinate the team, track deliverables, resolve issues, and ensure that activities are completed according to the approved schedule.

3. Progress Monitoring and Control

Project progress will be monitored using the approved project schedule and Gantt Chart.

The Project Manager will conduct regular progress reviews with the project team. During these reviews, completed activities, ongoing activities, upcoming tasks, issues, risks, and schedule performance will be discussed.

Progress will be monitored using:

- Percentage of activities completed

- Planned versus actual completion dates

- Critical Path status

- Project milestones

- Outstanding tasks

- Identified risks and issues

- Resource availability

- Budget performance

The Project Manager will pay particular attention to activities with zero total float, as delays to these activities could affect the overall project completion date.

Milestones will also be used as control points. Before moving to major project phases, required deliverables will be reviewed and approved.

Where a task falls behind schedule, the Project Manager will assess the cause and determine whether corrective action is required. This may include reallocating resources, adjusting task priorities, or escalating the issue to the appropriate stakeholder.

4. Risk Management

Project risks will be managed throughout execution using the Risk Register developed during project planning.

The Project Manager will regularly review identified risks and monitor whether their probability or impact has changed.

The main risk management process will involve:

- Identifying new and existing risks.

- Assessing their probability and potential impact.

- Assigning a responsible risk owner.

- Defining mitigation or response actions.

- Monitoring risk status.

- Escalating high-impact risks when necessary.

Examples of risks that may affect execution include:

- Delays in data availability

- Poor data quality

- Technical problems during AI model development

- Cloud or infrastructure issues

- Resource availability problems

- Changes in stakeholder requirements

- User resistance or low adoption

High-priority risks will be reviewed more frequently. If a risk occurs, it will be treated as an issue and managed through the appropriate corrective action.

5. Communication Management

Effective communication will be maintained throughout the project to ensure that stakeholders receive the right information at the right time.

The communication approach will follow the approved Communication Plan.

Project team communication will include regular meetings, progress updates, task discussions, and issue resolution.

Management and sponsor communication will focus on project status, major risks, milestone progress, budget concerns, and decisions requiring approval.

User communication will focus on requirements, testing, feedback, training, and implementation.

Key communication channels may include:

- Project meetings

- Email

- Microsoft Teams or other collaboration platforms

- Project management tools

- Progress reports

- Project documentation

Meeting decisions and important actions will be documented to maintain accountability and provide a clear project record.

6. Change Control

Changes to project scope, requirements, schedule, resources, or budget will not be implemented informally.

Any significant change will first be documented and assessed for its potential effect on:

- Project scope

- Schedule

- Cost

- Resources

- Risks

- Quality

- Project objectives

The Project Manager will review the requested change and, where necessary, present it to the appropriate decision-maker or project sponsor for approval.

Only approved changes will be incorporated into the project plan.

The schedule, budget, risk register, requirements, or other project documents will be updated when an approved change affects them.

This approach will help prevent scope creep, where additional requirements are added without proper assessment or approval.

7. Quality Management

Quality will be considered throughout the project rather than only at the end.

The project team will review deliverables at appropriate stages to ensure they meet agreed requirements.

Quality activities will include:

- Data quality checks

- Database validation

- AI model validation

- Dashboard testing

- Functional testing

- User Acceptance Testing (UAT)

- Defect tracking and resolution

- Final stakeholder review

The QA Tester will support testing activities, while end users will participate in User Acceptance Testing.

Any identified defects will be documented, assigned to the responsible team member, resolved, and retested before the solution moves to the next stage.

8. Project Completion and Handover

Before project closure, the team will confirm that all required deliverables have been completed and approved.

The final stage will include:

- Completion of outstanding activities

- Final system testing

- User acceptance

- User training

- Documentation

- Handover to the appropriate business or technical team

- Final stakeholder approval

- Review of project performance

- Closure of outstanding risks and issues

A final project review will be conducted to identify lessons learned and document areas that can be improved in future projects.

9. Conclusion

The execution strategy provides a structured approach for delivering the AI-Powered Customer Intelligence Transformation Project.

The project will be controlled through its approved schedule, Critical Path, resource allocation plan, risk register, communication plan, and budget.

Regular monitoring, clear communication, risk management, quality checks, and formal change control will help the project team manage challenges and maintain focus on the project objectives.

The overall goal is to deliver a reliable customer intelligence solution that meets stakeholder requirements while maintaining control over scope, schedule, cost, quality, and resources.